PRODUCT REQUIREMENTS DOCUMENT UniPlay A Unified Terminal Music Player

Version 1.0 ¦ March 2026 ¦ Status: Draft

# Document Information

| Product Name | UniPlay |
| --- | --- |
| Document Version | 1.0 |
| Date | March 2026 |
| Author | Product Team |
| Status | Draft — Pending Engineering Review |
| Target Release | v1.0 — Q3 2026 |
| Platform | Linux, macOS, Windows (WSL) |
| Language | Python 3.11+ |

# 1. Executive Summary

UniPlay is an open-source, terminal-based music player that unifies playback from YouTube, YouTube Music, Spotify, SoundCloud, and local files into a single, keyboard-driven TUI. The goal is to give developers and power users a seamless music experience without switching between browser tabs or native apps.

Inspired by ytui-music and cliamp, UniPlay takes the best ideas from both — rich source support, a polished retro aesthetic, and full keyboard control — and combines them into one cohesive tool built in Python.

# 2. Problem Statement

## 2.1 The Problem

Music listeners who work in the terminal today face a fragmented experience:

- YouTube and YT Music require a browser, which is distracting and resource-heavy

- Spotify's native app has no terminal interface

- SoundCloud has no CLI tooling

- Local file players are siloed from streaming sources

- Switching between apps/tabs breaks focus and workflow

## 2.2 Target Users

- Developers and engineers who live in the terminal

- Power users who prefer keyboard-driven workflows

- Users on low-resource machines who want lightweight audio playback

- Privacy-conscious users who avoid browser-based streaming

# 3. Goals & Non-Goals

## 3.1 Goals

- Provide a single terminal interface to search and play music from YouTube, YT Music, Spotify, SoundCloud, and local files

- Deliver a polished, responsive TUI with intuitive keyboard controls

- Support queue management, playlists, and favorites

- Be lightweight — minimal RAM usage, no GUI dependencies

- Be cross-platform: Linux, macOS, Windows (via WSL)

- Ship v1.0 with YouTube, YT Music, SoundCloud, and local file support

## 3.2 Non-Goals

- This is NOT a GUI or web application

- No music purchases or DRM-protected content downloads

- No lyrics display in v1.0 (planned for v2.0)

- No podcast or video playback support

- No real-time Spotify audio streaming (Spotify does not allow this for free users — track matching via YouTube is the workaround)

# 4. Source Support Matrix

The table below outlines which sources are supported, how they work under the hood, and their planned availability:

| Source | Search | Stream / Play | Playlists | v1.0 |
| --- | --- | --- | --- | --- |
| YouTube | Yes (yt-dlp) | Yes (yt-dlp) | Yes | Yes |
| YT Music | Yes (ytmusicapi) | Yes (yt-dlp) | Yes | Yes |
| Spotify | Yes (spotipy) | Via YT match | Yes | Partial |
| SoundCloud | Yes (yt-dlp) | Yes (yt-dlp) | Yes | Yes |
| Local Files | File browser | Direct (mpv) | Manual queue | Yes |

Note: Spotify audio is delivered by matching the Spotify track metadata (title, artist, duration) to the closest YouTube equivalent via yt-dlp. This is the same approach used by spotdl and similar tools.

# 5. System Architecture

## 5.1 Layers

UniPlay is structured in three clean layers:

| TUI Layer | Built with Python Textual. Renders the interface, captures keyboard input, and dispatches events. Panels: Search, Queue, Player, Source Selector. |
| --- | --- |

| Source Layer | One module per source (YouTube, YT Music, Spotify, SoundCloud, Local). Each implements a common interface: search(query), get_stream_url(track), get_playlist(id). |
| --- | --- |

| Playback Layer | Wraps python-mpv (libmpv binding). Handles play/pause, seek, volume, next/prev, shuffle, and repeat. Exposes playback state back to the TUI as reactive data. |
| --- | --- |

## 5.2 Key Libraries

- textual — Modern Python TUI framework (Textualize)

- yt-dlp — Audio extraction & streaming for YouTube, YT Music, SoundCloud

- ytmusicapi — YouTube Music search, browse, and playlist API

- spotipy — Spotify Web API client (search, user playlists, track metadata)

- python-mpv — Python bindings for libmpv (audio engine)

- sqlite3 (stdlib) — Local persistence for history, favorites, and playlists

- toml (stdlib, Python 3.11+) — Config file parsing

## 5.3 Data Flow

User Input  →  TUI Event  →  Source Module  →  yt-dlp / API  →  Stream URL  →  MPV Engine  →  Audio Output

# 6. Feature Specifications

## 6.1 Search

- Unified search bar at the top of the TUI

- Prefix-based source routing: yt:, ytm:, sp:, sc: — no prefix searches YouTube by default

- Results show: title, artist, duration, source badge, and quality indicator

- Search history stored locally (last 50 queries)

- Results navigable with arrow keys; Enter queues or plays immediately

## 6.2 Playback

- Gapless playback between queued tracks

- Seek forward/backward (5s increments by default, configurable)

- Volume control with persistent setting across sessions

- Shuffle and Repeat modes (Off / One / All)

- Track progress bar with current time and total duration

- Auto-advance to next track in queue on completion

## 6.3 Queue & Playlists

- Persistent queue — survives app restart

- Add / remove individual tracks from queue

- Import Spotify playlists (matched to YouTube audio)

- Import YouTube and YT Music playlists directly

- Save current queue as a named playlist

- Cross-source playlists: mix YouTube, SoundCloud, and local files in one list (v1.1+)

## 6.4 Favorites & History

- Press F to mark any track as a favorite

- Dedicated Favorites view in the sidebar

- Auto-logged play history (last 500 tracks)

- History view with search and replay

## 6.5 Local Files

- Browse local directories from within the TUI

- Supports MP3, FLAC, OGG, WAV, M4A, OPUS

- Reads ID3 / Vorbis tags for metadata display

- Watch folder: auto-reload when files change

# 7. TUI Layout & Keyboard Shortcuts

## 7.1 Layout

The interface is divided into four main areas:

- Top Bar — App name, now-playing track, source badge, playback state

- Left Sidebar — Source selector, Playlists, Favorites, History

- Main Panel — Search results or active playlist/queue view

- Bottom Bar — Playback controls, progress bar, volume, keyboard hints

## 7.2 Keyboard Shortcuts

| Key | Action | Key | Action |
| --- | --- | --- | --- |
| Space | Play / Pause | > / . | Next track |
| / | Focus search bar | < / , | Previous track |
| Enter | Play selected | S | Stop |
| Left / Right | Seek -/+5s | R | Cycle Repeat |
| + / - | Volume up/down | Z | Toggle Shuffle |
| F | Toggle Favorite | Tab | Cycle panels |
| Ctrl+D | Download track | Q | Quit |

# 8. Feature Prioritization & Roadmap

| Feature | Priority | Phase | Notes |
| --- | --- | --- | --- |
| TUI Shell & Navigation | P0 | Phase 1 | Core layout using Textual |
| YouTube Playback | P0 | Phase 1 | yt-dlp + mpv integration |
| YT Music Search | P0 | Phase 1 | ytmusicapi |
| Local File Playback | P0 | Phase 1 | mpv direct play |
| Queue Management | P0 | Phase 1 | In-memory queue |
| Playback Controls | P0 | Phase 1 | Play/pause/seek/volume |
| SoundCloud Support | P1 | Phase 2 | yt-dlp handles this |
| Spotify Search & Match | P1 | Phase 2 | spotipy + YT fallback |
| Spotify Playlist Import | P1 | Phase 2 | OAuth required |
| Download to Local | P1 | Phase 2 | yt-dlp download mode |
| Favorites / History | P1 | Phase 2 | SQLite persistence |
| Visualizer / Spectrum | P2 | Phase 3 | ASCII bars in TUI |
| Cross-source Playlists | P2 | Phase 3 | Mix sources in queue |
| Config & Keybind Editor | P2 | Phase 3 | TOML config file |

## 8.1 Phase Summary

| Phase 1 — Core | YouTube, YT Music, SoundCloud, Local files. TUI shell, playback controls, queue. Target: v1.0 Q3 2026 |
| --- | --- |

| Phase 2 — Spotify | Spotify search, playlist import, track matching via yt-dlp. Download mode, favorites & history with SQLite. Target: v1.1 Q4 2026 |
| --- | --- |

| Phase 3 — Polish | ASCII visualizer, cross-source playlists, configurable keybinds via TOML, lyrics display. Target: v2.0 Q1 2027 |
| --- | --- |

# 9. Technical Constraints & Risks

## 9.1 Constraints

- libmpv must be installed on the user's system (cannot be bundled)

- Spotify does not provide raw audio streams — track matching accuracy depends on YouTube search quality

- yt-dlp may break with YouTube changes; upstream updates required

- Rate limiting: YouTube and Spotify APIs throttle heavy search usage

- Python 3.11+ required for stdlib toml support and performance

## 9.2 Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| YouTube API changes break yt-dlp | High | Pin yt-dlp version; auto-update prompt on failure |
| Spotify match inaccuracy | Medium | Show match confidence %; let user override manually |
| Rate limiting on search | Medium | Cache results locally; add request throttling |
| libmpv not installed | High | Detect at startup; show install instructions per OS |
| TUI rendering issues on Windows | Low | Officially support WSL; test in Windows Terminal |

# 10. Success Metrics

- Startup time under 1 second on a mid-range machine

- Search results appear within 2 seconds for all sources

- Audio begins playing within 3 seconds of track selection

- Zero crashes during a 4-hour continuous playback session

- Memory usage under 100MB during normal playback

- 100+ GitHub stars within 60 days of v1.0 release

- Cross-platform: verified working on Ubuntu, macOS, and WSL2

# 11. Open Questions

- Should Spotify OAuth be handled in-app via a local redirect server, or via a one-time CLI token setup?

- Do we support concurrent streams (e.g., crossfade)? Added complexity but great UX.

- Should the config file support custom themes / color schemes from day one?

- What is the right behavior when yt-dlp fails mid-stream — skip, retry, or show error?

- Should we support mpd (Music Player Daemon) as an alternative backend to mpv?

# 12. Out of Scope (v1.0)

- Apple Music, Tidal, Deezer, or Amazon Music integration

- Lyrics display

- Built-in EQ or audio effects beyond what mpv provides

- Mobile app or GUI wrapper

- Multi-user or shared queue features

- Collaborative playlists

UniPlay PRD v1.0  —  Confidential  —  March 2026